# The Golden Thread, End to End

MBSA Build Plan — Deterministic Automation on the ARP4754B / ARP4761A Core

July 2026 · Safety Lab Aero · Internal planning

Table of Contents

# 1 · Purpose

This document details the complete golden thread as it will exist when the M-series lands: every artifact, every link, what generates it, what checks it, and where the engineer signs. It is the build contract for the MBSA work — read it once and you know exactly what we are building, why each piece rides existing machinery, and in what order.

The thesis in one line: Safety Lab is ARP4754B / ARP4761A compiled into an executable, deterministic form. The M-series does not add a new philosophy — it extends how much of the aircraft the compiler can see, and plugs the design tool (Cameo) and the requirements tool (Jama / Polarion / DOORS) into the same thread.

# 2 · The thread, link by link

Read top to bottom: each row consumes the one above it. [E] marks elicited content the engineer owns and signs; [D] marks deterministically derived content the engine owns; [E←D] marks derived candidates that become real only on signature.

| # | Link | Mechanism | Status |
| --- | --- | --- | --- |
| 1 | Design architecture → systems, functions, interfaces | XMI import from Cameo/SysML: blocks→systems, activities→functions, IBD connectors→interfaces & resources. Idempotent on XMI ids; missing-in-source flagged, never deleted. [E←D] | M5 |
| 2 | Requirements source ↔ AC/system requirements | ReqIF round-trip (Polarion, Jama, DOORS) today; Jama REST live sync in pilot. Jama owns requirement text; Safety Lab owns the safety analysis; status written back. [E←D] | Shipped / pilot |
| 3 | Functions → AFHA / SFHA failure conditions | Elicited: the hazard call and severity classification are engineering judgment, always. FCIM screens the loss/malfunction matrix. [E] | Shipped |
| 4 | Severity + cert basis → probability targets & FDAL | Deterministic ladder per the certification basis (Part 23 class-aware / Part 25), AC 25.1309 / 23.1309 rules. Feeds every downstream number. [D] | Shipped |
| 5 | Architecture + functions → MAC model | The behavioral model: availability logic today (L0–L2); typed deviation lanes — loss / erroneous / inadvertent per flow — at L3, with pass-through defaults so existing models compile unchanged. Mode & reconfiguration logic thereafter. [E, model authored; M5 seeds skeleton] | Shipped → M1, M2 |
| 6 | MAC model → compiled BDDs → fault trees | The compiler. Output equivalence is proven (BDD check), not assumed. Budgets apportioned, DALgebra per §5.2.3 / Table P2 with Option 1/2 independence predicates. [D] | Shipped |
| 7 | Compiled BDDs → machine-checked safety properties | NSPF per Catastrophic FC, minimum cutset order vs severity floor, MMEL redundancy claims re-proven on the model. Verdicts land in the invariants panel and evidence package. [D] | M3 |
| 8 | Model ↔ FHA → coverage proof | INV-12: every Cat/Haz FC resolves to model logic (hard for Cat, advisory for Haz), following AC↔system linkage. “Model-based” becomes a checkable claim. [D] | M6 |
| 9 | Systems + resources + zones + routing → propagation graph | CEA graph today (provides/feeds/interface edges, cascade BFS). M7 adds zones and routing paths as first-class nodes: a zonal event reaches everything housed in or routed through the zone — making the ZSA separation requirement machine-checkable. [D] | Shipped → M7 |
| 10 | Propagation graph + BDDs → fault injection | Interactive what-if on the CEA page: fail nodes (or a whole zone), watch the cascade, see which FCs trip at what severity. Read-only overlay, stores nothing. [D] | M4 |
| 11 | Gate structure + CCA → independence & CCF discipline | AND gates emit typed independence requirements (functional / development / physical); detected couplings (shared library, CCF groups, CMA modes) emit their own control requirements; lookalike twins carry the confirm-independence flag until signed or bucketed (β user-entered). App M discipline throughout. [E←D] | Shipped |
| 12 | Everything above → AutoReq requirements | EARS/INCOSE-form singular statements (one shall, rationale separated), probability per flight in ARP 4761 form, FDAL allocations, CMR-candidate intervals, PRA/ZSA conditionals. Fingerprinted: any upstream edit re-stales exactly the affected requirements. [E←D] | Shipped |
| 13 | Model (L3) → generated FMEA candidates | Per block: internal failure → reachable output deviations → local/next/end effects per the 4761A §5.1.3 / App B structure. Preview→sign like AutoReq; never auto-written. [E←D] | M1 |
| 14 | Requirements → validation & verification | Six correctness lints, rigor by severity (Cat/Haz demand independent attestation), verification evidence pulled from the mirror trees (computed P vs allocated budget). [E←D] | Shipped |
| 15 | Trees + items → R&M lane | Derived maintenance tasks, FRACAS field verdicts (χ² LCB vs prediction), MSG-3 (systems + structures + zonal + L/HIRF), MMEL dispatch, spares/LCC — all visible as chains on the Traceability Matrix with per-row gap verdicts. [E←D] | Shipped |
| 16 | Everything → robustness spine | Thread-integrity sweep, delete guard with undo, rename propagation, cross-artifact invariants, save/load round-trip proof, recovery ring + session resume, engine self-test per session. All detection-only, all named findings. [D] | Shipped |
| 17 | Everything → evidence package & objectives matrix | Hash-verified package; §10g–§10j carry thread integrity, round-trip proof, invariants, and the same-session engine self-test. ARP4754B Appendix A objectives substantiated by the automated evidence streams. Reviewer licenses (V3) make this the DER’s front door. [D] | Shipped → V3 |

The property that makes this a thread rather than a pile of features: rows 5–17 re-derive automatically when rows 1–4 change, via internal-id links and content fingerprints — and where automation cannot decide (severity, independence, β, acceptance), the thread stops and demands a signature.

# 3 · The thread contract

Four rules hold at every link, and every M-series item must honor them:

Identity. Links ride internal ids, never display strings. Where strings exist (zone ids, function ids, item ids), the rename guard detects the rename by internal-id anchor and offers propagation; the integrity sweep flags whatever the engineer declines.

Staleness. Every derived artifact carries a fingerprint of its inputs. Change the input, the artifact flags stale — it never silently updates and never silently survives.

Two lanes. Computed never overwrites elicited. Generators produce candidates; engineers sign them in. Detectors raise questions; engineers answer them. No exception anywhere in the M-series.

Named findings. No boolean verdicts. Every check that fails names the artifact, the field, and the reason — the difference between an audit trail and a dashboard.

# 4 · The M-series, in build order

M3 — Property checks on the compiled BDDs (days). model_checks.js evaluates NSPF, minimum-cutset-order, and MMEL redundancy claims directly on the BDDs the MAC compiler already emits. No new math — the BDD engine and cutset extraction exist. Ships with a small invRegister() hook in invariants.js so any module can contribute checks from now on. Acceptance: harness fixture with a known single-point failure fails the NSPF check by name; K350 passes clean.

M6 — Coverage invariant INV-12 (hours, ships with M3). Every Cat/Haz FC resolves to MAC model logic or a compiled page. Hard for Catastrophic, advisory for Hazardous, linkage-aware like INV-02/06. Acceptance: removing a model output for a Cat FC turns INV-12 red with the FC named.

M4 — Fault injection on the CEA page (days). Click-to-fail overlay: chosen failures → cascade BFS highlight → BDD evaluation → tripped FCs listed with severity. Zone injection arrives with M7. Read-only; clears on exit. Acceptance: failing both hydraulic channels on the K350 trips the braking FC on screen; single failures trip nothing Catastrophic.

M7 — Spatial join (days). Zones and routing paths become propagation nodes. Two deliverables: zone-loss injection in the fault simulator, and a registered check that verifies each ZSA separation claim against the routing model — real evidence for the exact requirement AutoReq generates from ZSA. Acceptance: a seeded zone housing two redundant channels fails the separation check by name.

M5 — XMI import from Cameo (about a week). Clone of the ReqIF playbook: strict XML parsing in the browser, preview → signed apply, idempotent re-import on stable XMI ids, missing-in-source flagged. Maps blocks→systems, activities→functions, IBD connectors→interfaces/resources; seeds a MAC skeleton. File-based first (nothing uploaded — same ITAR posture); Teamwork Cloud live sync later via the desktop build, the same deployment story as Jama Level 3. Acceptance: a sample Cameo export round-trips twice with zero duplicates; renamed blocks update in place. We want one customer XMI sample before locking the mapping.

M1 — Typed deviation lanes (the strategic block; its own multi-session effort). MAC L3: loss / erroneous / inadvertent channels per flow, block transfer rules with pass-through defaults, per-deviation BDDs per FC, the equivalence verifier extended to all lanes, and FMEA candidates generated through the AutoReq-style pipeline. Existing models compile unchanged — L3 is opt-in per model. Acceptance: the K350 gains an erroneous-lane FC compiled from the model; generated FMEA candidates match the hand-authored FMES rows for the same block.

M2 — Modes (last). Standby activation, degraded configurations, latent states as model constructs, compiled to the Markov/standby math verified in R2/DEEP-1, with the seeded Monte Carlo as the independent cross-check. Waits for M1 so the schema migrates once. Acceptance: a modeled cold-standby pair compiles to the same availability the closed-form and MC fixtures give (they already agree to <1%).

# 5 · The integrations lane

Jama / Polarion / DOORS (requirements). Level 1 (ReqIF file round-trip) and Level 2 (Excel) are shipped and documented in the two customer guides. Level 3 — live Jama REST sync — is the pilot: inbound pulls ride the same idempotent pipeline as ReqIF; outbound writes exactly two custom fields in Jama (Safety Lab Status, deep link), so Jama users track V&V progress in their own dashboards. Ownership is contractual: Jama owns requirement content, Safety Lab owns the safety analysis, conflicts flag and never merge silently. A requirement changed after analyses traced to it re-stales those analyses and can reopen a baselined gate — the thread outranks the sync.

Cameo / SysML (architecture). M5, above. Same ownership shape one level up: the MBSE tool owns the architecture, Safety Lab owns the safety model built on it. Re-import diffs the architecture; changed blocks flag the MAC model elements and analyses built on them, through the same fingerprint machinery as everything else. The long-term picture: a change in Cameo ripples — visibly, with named impacts — all the way to requirements status in Jama, with every hop deterministic and signed where judgment lives.

# 6 · Determinism as the product principle

Every link in Section 2 is a pure function of project data: BDD evaluation, graph traversal, table joins, XML parsing with fixed mappings, closed-form reliability math. Same project file → same trees, requirements, FMEA candidates, property verdicts, and evidence package, on any machine. Two deliberate edges: the Monte Carlo engine is seeded (bit-reproducible, and only ever a cross-check on closed-form results), and the one non-deterministic capability in the product — AI tree synthesis — is admitted only through the deterministic equivalence proof. The per-session engine self-test (§10j) attests the arithmetic on the reviewer’s own machine.

This is the certification argument and the sales argument in one: a DER can re-run everything and diff it. “No AI in the loop, no hallucination surface” is not a disclaimer — it is the feature.

# 7 · Boundaries

Unchanged and non-negotiable: we encode the decision logic of ARP4754B / ARP4761A and never reproduce standard text; we ship no licensed reliability data (Telcordia/FIDES shapes take user-entered values, β factors are user-entered); computed output never overwrites elicited judgment; and nothing leaves the browser — file-based integrations parse locally, live integrations run from the desktop build on the customer’s machine.

# 8 · Milestones

| Milestone | Contains | Demo headline |
| --- | --- | --- |
| MBSA-1 | M3 + M6 | “Machine-checked NSPF and model coverage, stamped into the evidence package.” |
| MBSA-2 | M4 + M7 | “Click two failures — or a whole zone — and watch the aircraft respond. ZSA claims verified against routing.” |
| MBSA-3 | M5 | “Import the architecture from Cameo; re-import syncs it. Same discipline as ReqIF.” |
| MBSA-4 | M1 | “The model generates the FMEA. Erroneous behavior is a compiled lane, not a footnote.” |
| MBSA-5 | M2 | “Standby, reconfiguration, and dormancy modeled at system level, proven against three independent engines.” |

Each milestone lands with harness tests (the suite stays green throughout), a K350 showcase seed exercising it, and its evidence-package section. Nothing ships without its live verification pass.

Safety Lab Aero — internal. Companion documents: Polarion Import Guide, Jama Integration Guide, RAM Suite Test Report.